Software Engineering Project
Project Management Plan
University of Houston Downtown

Ibra Cisse, Eddie Aguilar ,
 Alfonso Euclideus, Jason Jensen ,
Alexis Franciosi, Carrie Dumit

A. Abstract
This is the Software Project Management Plan (SPMP) for the Tic Tac Toe project. This project is an assignment for the course of Intro to Software Engineering at University of Houston Downtown.The SPMP is used to guide the project and to come to an agreement with the customer about budgets and planning. And to organize the project in different phases, i.e. to arrange the team's tasks and to set deadlines. This document describes all phases of the project.

B.Table of Contents
PREFACE........................................................................................................................... 4
1. Overview of the Product................................................................................................. 4
Purpose Scope & Objective............................................................................................... 4
1.2 Assumptions & Constraints.......................................................................................... 4
1.3 Project Deliverables...................................................................................................... 4
1.4 Schedule & Budget Summary....................................................................................... 4
1.5 Evolution of the Plan...................................................................................................... 5
2. References...................................................................................................................... 5
3. Definitions & Acronyms................................................................................................... 5
4. Project Organization........................................................................................................ 5
4.1 External Interfaces........................................................................................................ 5
4.2 Internal Structure........................................................................................................... 5
4.3 Roles & Responsibilities............................................................................................... 6
4.4 Team Methods of Operation......................................................................................... 6
5. Managerial Process Plans............................................................................................. 7
5.1 Start-Up Plan................................................................................................................ 7
Training............................................................................................................................... 7
5.2 Work Plan..................................................................................................................... 7
5.2.1 Work Activities.......................................................................................................... 7
5.2.2 Schedule Allocation................................................................................................... 7
5.2.3 Resource Allocation.................................................................................................. 7
5.2.4 Budget Allocation....................................................................................................... 7
5.3 Control Plan.................................................................................................................. 8
5.3.1 Requirements Management...................................................................................... 8
5.3.2 Schedule Control....................................................................................................... 8
5.3.3 Resource Control...................................................................................................... 8
5.3.4 Budget Control.......................................................................................................... 8
5.3.5 Reporting & Communication Plan............................................................................. 8
5.3.6 Measurement Plan.................................................................................................... 8
5.4 Risk Management Plan................................................................................................ 9
Risk Management Note..................................................................................................... 9
5.5 Closeout Plan............................................................................................................. 10
6. Technical Process Plans............................................................................................. 10
6.1 Process Model........................................................................................................... 10
6.2 Methods, Tools, & Techniques.................................................................................. 10
Programming Environment.............................................................................................. 10
Database Environment.................................................................................................... 10
Version Control............................................................................................................. 10
Documentation.............................................................................................................. 10
Testing.......................................................................................................................... 10
6.3 Infrastructure Plan.................................................................................................. 10
6.4 Product Acceptance Plan....................................................................................... 10
6.5 Deployment Plan.................................................................................................... 10
7. Supporting Process Plans....................................................................................... 10
7.1 Configuration Management Plan............................................................................ 10
7.2 Product Testing & Reviews Plan........................................................................... 11
7.3 Document & Work Product Plan............................................................................ 11
Requirements............................................................................................................... 11
Product Specification................................................................................................... 11
Design Documentation................................................................................................. 11
Implementation Documentation.................................................................................... 11
Test Documentation..................................................................................................... 11
7.4 Quality Assurance Plan......................................................................................... 11
7.5 Project Progress Reviews..................................................................................... 11
7.6 Issue Management................................................................................................. 11
7.7 Version Management............................................................................................. 11
7.8 Subcontract Management (Acquisition Management) Plan.................................. 12
7.9 Process Improvement Plan................................................................................... 12
Document Control........................................................................................................ 13
Change History............................................................................................................ 13
Document Storage....................................................................................................... 13
Document Owner........................................................................................................ 13
Appendices.................................................................................................................. 14

#
# C.PREFACE
# A functioning Tic-Tac-Toe program is developed. The program is a two-player game where players try to be the first to connect pieces in a line form from all directions in order to win. The game is for all ages, and it concentrates on a simple implementation that might serve to improve mind's reasoning skills. The game is considered as a very good mental exercise for children.
The game can be played on a paper and on a computer. The purpose of this project is to design the computer version of the game.
# 1.Introduction
# 1.1Overview of the Product
In the tic tac toe project a system has to be designed to support user interface, player vs. artificial intelligence, player vs. player. The software to be programmed consists of applications, which must interact with eachother. The entire system has to be developed in C # in a way that it is easy to maintain and extend.

## 1.1 Purpose Scope & Objective
This document serves as the project plan for the Tic-Tac-Toe (3T) game. The document summarizes the key elements of time, cost and resources. It also establishes the scope and describes the limitations of the project.
The objective is to complete the project by March 6th, 2013, and within budget. A commitment has been made to provide all deliverables by the due date.
## 1.2 Assumptions & Constraints
In the project management world, absolute certainty is almost uncertain. As projects are planned and executed, some facts and issues are known and others must be estimated. This project is being planned with the assumptions that the game will not be run on any platform other than computers running windows operating systems. As the project moves forward, the following constraints are to be kept in mind:
- Budget: All expenses are to be kept within $20, 000.
- Time: The project is to be completed by March 6th, 2013.
  1. Project Deliverables
    During the course of the project, several documents have to be produced and delivered. All products that will be delivered to the customer are mentioned in the table below.

Major Deliverable	Planned Delivery Date	Author	Delivery Mechanism
Product Design and Specifications		All group members	In person
Product Interface		Ibra cisse	In Person
Product with a functional multiplayer game		Ibra Cisse	In Person
Product with a functional Database		Ibra cisse	In Person
Final Product		All group members	In Person
Final Documentation		All group members	As files
Maintenance & Support Plan	Throughout the life cycle of the product	All group members	In person

## 1.4 Schedule & Budget Summary
 The project has the following schedule:
• Delivery of baseline project plan: February, 27th 2016.
• Game ready for operation: April 30th, 2016.
The project has a budget of $48,000. The monthly maintenance cost should not exceed $28000.00.
## 1.5 Evolution of the Plan
The plan will be updated weekly and on an unscheduled basis as necessary. Scheduled update will occurs every Saturday morning between 8am and 12pm.
All notification of updates will be sent by emails. All team members are also required to log on Google Drive at least twice a week to view changes made by others.

# 2. References
Resource	Identifier	Description of Use
www.webopedia.com	website	Used for Definitions & Acronyms
Object Oriented Intro to software Engineering	Stephen R. Schach / (Vanderbilt University)	Book that teaches how to develop a software product
Couchbase		NoSQL database
Visual Studio		Microsoft IDE for developing C#

# 3. Definitions & Acronyms

Term	Definition
3T game	Tic Tac Toe game
TTT game	Tic Tac Toe game
T^3 game	Tic Tac Toe game
Platform	The hardware and support software with which a program is intended to operate.
Database
Client/Server System	Relationship between processes running on separate machines. A client initiates the dialog by sending requests to the server asking for information or action.
GUI	A graphical user interface is a human-computer interface (i.e., a way for humans to interact with computers) that uses windows, icons and menus and which can be manipulated by a mouse (and often to a limited extent by a keyboard as well).
6x6 Tic Tac Toe	A game that is played with two players, X and O, who take turns marking spaces usually in a 5x5 grid. The player that succeeds in placing four respective marks in either horizontal, vertical, or diagonal row wins the game.

# 4. Project Organization
## 4.1 External Interfaces
The client Brandon Brookins is constantly in contact with the project manager for any concern about the project. Brandon has also participated to most important meetings.

## 4.2 Internal Structure

## 4.3 Roles & Responsibilities
The following people are participants in this project and included in the project planning.

Roles	Responsibilities	Person
Lead	Lead the planning and execution of the project, chair workgroup	Ibra Cisse, Eddie
Project Owners	Ensure adequate resources are available and track project status	Ibra Cisse, Eddie, Jason, Carrie, Alexis, Alfonso
Project Workgroup	Plan and design the Commons, advise Implementation Workgroup	Ibra Cisse, Eddie, Jason, Carrie, Alexis, Alfonso
Project Team Management	The project manager coordinates the project tasks assigned to team members	Ibra Cisse, Eddie, Jason, Carrie, Alexis, Alfonso

##
# 5. Managerial Process Plans
## 5.1 Start-Up Plan
### Training
No additional staff training is needed for this project
## 5.2 Work Plan
### 5.2.1 Work Activities
Refer to section 5.2.2
### 5.2.2 Schedule Allocation
Date	Status	Comments
Week 1	Completed	Formed group and assigned roles. Met with client, to determine the requirements artifacts. Inspected requirements artifacts.
Week 2	Completed	Design pseudocodes; GUI, game logic and database schema. / Start of documentation - produced analysis artifacts, and inspected analysis artifacts.
Week 3	Completed	Began product design – GUI and game logic. Produced software project management plan.
Week 4	Completed	Continue product design - GUI and game logic.
Week 5	Completed	Continue product design - GUI and game logic.
Week 6	In progress	Continue product design - GUI and game logic.
Week 7	In progress	Completion of product Interface.
Week 8	Completed	Completion of product game logic
Week 9	In progress	Create database for connectivity to interface.
Week 10	In progress	Established connectivity from database to interface.
Week 11	In progress	Tested connectivity between database and interface.
Week 12	Completed	Start product design – game AI
Week 13	Completed	Continue product design – game AI
Week 14	Completed	Complete documentation
Week 15	In Progress	Delivery of the product
Week 16	To be determined	Product maintenance & support

*Product testing, SQA walkthroughs, performance feedback, error handling, and customer communication were continuously applied throughout the life cycle of the product.
### 5.2.3 Resource Allocation
 See section 4.3 Roles & Responsibilities
### 5.2.4 Budget Allocation
Requirements workflow: $4,000
Analysis workflow	$8,000
Design workflow	$7,000
Implementation workflow	$18,000
Testing workflow	$11,000
--------------------------------------------------
Total	$48,000

        5.3 Control Plan
Any change made to any document that has already been reviewed has to be approved by all team members. The team will have to ensure that the changes are feasible and permissible within the time and budget constraints of the project.
### 5.3.1 Requirements Management
Requirements Management Activities	Performed By Whom	Comments
Team communication	Ibra
Setup communication tools	Eddie

### 5.3.2 Schedule Control
If the work scheduled in section 1.4 is gets behind, the owner of the person in charge of the task will spend extra time on the project in between and after the schedules and also during to make up for the lost time and deliver the final project on time.
### 5.3.3 Resource Control
Resources are allocated as mentioned in section 4.3. Each resource is responsible for the task assigned to him/her. If a task gets behind schedule, the resource will need to spend extra time to make up for the time loss.
### 5.3.4 Budget Control
 All members are required not to exceed the allocated budget no matter the extra time they are spending on late assignments.
### 5.3.5 Reporting & Communication Plan
Information	Frequency	From	To	Medium
Produce analysis artifacts, and inspected analysis / artifacts	2	All (done during a meeting)	All (done during a meeting)	-meeting / -emails / -voicemails
Design the Winning Combination for the game	2	All (done during a meeting)	All (done during a meeting)	-meeting / -emails / -voicemails
Designing the game	6	All (done during a meeting)	All (done during a meeting)	-meeting / -emails / -voicemails
Testing	4	All (done during a meeting)	All (done during a meeting)	-meeting / -emails / -voicemails
Documentation	3	All (done during a meeting)	All (done during a meeting)	-meeting / -emails / -voicemails

### 5.3.6 Measurement Plan
Measure Required	Frequency Collected	Collected By Whom	Analyzed By Whom	Used By Whom
Produce analysis artifacts, and inspected analysis artifacts	Every two days	Project manager	Project manager
Designing the game	Every three days	Project manager	Project manager

##
## 5.4 Risk Management Plan
The risk management process will identify potential risk sources; assess individual risks and impacts on performance, cost, and schedule.

Risk Management Activity	Performed By Whom	Comments
Project Scope	Project manager	The project manager will ensure that the following risks are understood and how to avoid them: / Risks that the scope is not understood, requirements not documented properly, requirements not agreed upon by customer
Management	Project manager	Project manager is not actively engaged in project, project issues are not addressed, changes are not controlled and project scope grows beyond original boundaries
Technology	Project manager	Client infrastructure is not reliable

###
## 5.5 Closeout Plan
Closeout Activity	Performed By Whom	Comments
staff reassignment plan	Project manager
archiving project materials	All team members
preparation of a final report to include lessons learned and an analysis of project objectives achieved	Project manager

# 6. Technical Process Plans
## 6.1 Process Model
 This project will be implemented and executed using the waterfall life-cycle model.
6.2 Methods, Tools, & Techniques
This project adapts the system for use on a Personal Computer using a Visual Interface that would be built using Visual Studio 10 with C# environment, and NoSQL databases.
### Programming Environment

Use visual Studio with C# environment. The main extension used is the new GIT extension from Microsoft TFS
### Database Environment
The chosen database is MySQL that allows easy scaling and fault tolerant deployment. It is a document oriented database that allows modification of the schema with zero downtime.
http://www.couchbase.com/
### Version Control
GIT is the version control tool, used and the repository of the project files resides on GITHUB, a public GIT hosting provider. https://github.com/Amatarasu/
### Documentation
- Visio for all diagrams, flowchart
- Google Docs for all documents
- Microsoft Project for the project management
- github to easily communicate with

### Testing
 The testing workflow of the Unified Process will be performed
## 6.3 Infrastructure Plan
The hardware resources are at least four computers (prefer Intel Core i5-3330 Processor) running Windows 7 or Windows 8 Operating System. Each of these computers should have at least 2GB RAM and a minimum of 60 GB of disk space.

## 6.4 Product Acceptance Plan
 The customer accompanied by the lead will test the final product for acceptance.
## 6.5 Deployment Plan

# 7. Supporting Process Plans
## 7.1 Configuration Management Plan
All the project deliverables are to be considered as configuration items. The configuration item as well as its file would be named after the document like Documentation, Installation and followed by the version number. For example, all the preliminary versions that are submitted to the client for review would be named with the file name followed by 0.1, 0.2. After the client reviews and approves an item, the version would change from 0.1 to 1.0 and distributed to all team members. Informal updates will be numbered with 1.1, 1.2, etc.

## 7.2 Product Testing & Reviews Plan
 Testing and Review will be addressed as a part of the Software Quality Assurance and Verification & Validation Plan.

## 7.3 Document & Work Product Plan
###
### Requirements
Version	0.1
Date	Feb 10th, 2016
Author	Ibra Cisse, Eddie
Access information	Drop box and also github

### Product Specification
Version	0.1
Date	Feb 12th, 2016
Author	Ibra Cisse, Carrie
Access information	Drop box and also github

### Design Documentation

Version	0.1
Date	Feb 12th, 2013
Author	Ibra Cisse
Access information	Drop box and github

### Implementation Documentation

Version	0.1
Date	Feb 12th, 2013
Author	Ibra Cisse
Access information	Drop box and github

### Test Documentation
Version	0.1
Date	Feb 14th, 2013
Author	Ibra Cisse
Access information	Drop box and github

## 7.4 Quality Assurance Plan
Version	0.1
Date	Feb 20th, 2013
Author	Ibra Cisse
Access information	Drop box and Github

## 7.5 Project Progress Reviews

##
## 7.6 Issue Management
Any major problems faced by the team members will immediately be reported to the lead
## 7.7 Version Management
Change Management Activities	Performed By Whom	Comments
Software management plan v1.0, v1.1	Ibra Cisse
Requirements v1.0
Specifications v1.0

## 7.8 Subcontract Management (Acquisition Management) Plan

## 7.9 Process Improvement Plan
All activities will be conducted in accord with the company plan to advance from capability maturity model (CMM) level 2 to level 3 within 2 years.

# Document Control
## Change History
Version	Date	Author	Description (Including Page #’s)
1.0	3/03/2016	Ibra Cisse	Specification
1.0	3/03/2013	Ibra Cisse	Requirements
1.0	3/03/2016	Ibra Cisse	Software Management PLAN
1.0	3/03/2016	Ibra Cisse	Presentation slides

## Document Storage
 https://github.com/Amatarasu
## Document Owner
# Ibra Cisse

# Appendices
Appendix	Title	Location Or Link
None	Software Management Plan	https://github.com/Amatarasu76